ET.PM3 Timeline HS2025

| Week (Date) | Subjects and Documents | Student activities | Milestones | Mark Tech | Mark Engl |
| --- | --- | --- | --- | --- | --- |
| 1 (19.9.25) | Audio_Processing_Ambient_Light Checklist_Marks | Familiarise with subject matter Organise the teams study documents | Decide on features |  |  |
| 2 (26.9.25) | PCB_Checklist, KiCad HW_Testing layout_design_guide_toradex (Page 14 – 18, 25-27,29-31?) | Design Audio-DMX-Board: Draw schematic and start PCB layout |  |  |  |
| 3 (3.10.25) | Component_Orders | *Project_Management Work on PCB layout Simulate anti-aliasing and reconstruction filter with LTspice | Audio-DMX-Board schematic ready |  |  |
| 4 (10.10.25) |  | Finish PCB layout | Deadline Hand in PCB layout: 13.10.25 (Monday) |  |  |
| 5 (17.10.25) | Coaching for Report Writing HW_Report | *Writing a report Start HW-Report Assembly and soldering upon PCB delivery |  |  |  |
| 6 (24.10.25) | HW_Testing | *Coaching for report writing Work on HW-Report, Assembly and soldering, then start HW testing |  |  |  |
| 7 (31.10.25) | HW_Testing | Test Audio-DMX-Board Work on HW-Report | Demonstration basic HW functionalities including Test-Report | 20% |  |
| 8 (7.11.25) | Microcontroller_STM32F429 Microcontroller_DemoCode | Finish HW_Report Study the demo_code |  |  |  |
| 9 (14.11.25) |  | Start FW coding, documenting, and testing | Hand in HW report: 14.11.25 (Friday) | 15% | 5% |
| 10 (21.11.25) | FW_Block_Diagram | Work on FW |  |  |  |
| 11 (28.11.25) | FW_Testing | Test FW |  |  |  |
| 12 (5.12.25) |  | *Presentation and Demonstration Finish FW | Demonstration of basic FW functionalities (1st option) including FW Block Diagram | 20% |  |
| 13 (12.12.25) |  | *Coaching for presentation Prepare presentation and demonstration Test HW and FW combined Finish FW documentation | Demonstration of basic FW functionalities (2nd option) including FW Block Diagram |  |  |
| 14 (19.12.25) |  | Finish any open task |  |  |  |
| 15/16 |  |  | Presentation and demonstration of prototype Presentation (10-12 minute) Demonstration (6–8 minute) Total 20 minute | 10% 10% | 20% |
|  |  |  | Total | 75% | 25% |

* Project management, language and presentation skills by ILC lecturer